## Slide 1
MIE & SIP Status
Bijan Chamanbahar

## Slide 2
Current MIE Configuration
Placements and features have been finalized
Total weight is now 671 lbs

## Slide 3
Current MIE Configuration

## Slide 4
MIE Fabrication Status
Currently in active correspondence with two shops for a quote
Waiting to hear back from reliable plating for electroless nickel plating quote
Changed material from magnesium to aluminum for a quicker lead time
Once a quote has been received more accurate schedule adjustments can be made

## Slide 5
MIE Next steps
Continue communication with shops to expedite manufacturing
Re-run analysis with updated materials
Draft cable routing for assembly assistance and cable lengths
Testing and assembly
Ship to palestine

## Slide 6
Current SIP Configuration
All dimensions are kept similar to original SIP
Utilizes flange + fingerstock for RF sealing
Current weight: 119lbs (Frame only)

## Slide 7
SIP Next Steps
Add receiver boxes and cutouts to assembly
Finalize weights
Run analysis and validation (CSBF involvement?)
Draft drawings and start manufacture